## Slide 1: Project Health — Monthly Executive Review
Reporting period: July 2026
Portfolio: UniSan S2P, Titan S2P

## Slide 2: Portfolio RAG Overview
Project | RAG Status | Composite Score | Primary Driver
UniSan S2P | Amber | 63.2 | Weighted composite (63.2/100)
Titan S2P | Red | 66.3 | Milestone(s) overdue by more than 10 days without completion: Configuration and Build phase, Hyper Care(Measure and Adoption) Solution.

## Slide 3: Cross-Project Trends & Recurring Themes
Recurring across both projects:
- Milestone delays
- Stakeholder sentiment / communication
- Data quality gaps
Project-specific themes:
- Schedule slippage (Titan S2P)
This is a first synthesis across two projects with one time-snapshot each -- these are cross-project patterns to date, not a fabricated multi-period trend line.

## Slide 4: Emerging Risks (Ranked)
Milestone delays: [Both projects] Milestone health is scored low, indicating potential delays or roadblocks in the project timeline.
Stakeholder sentiment / communication: [Both projects] Stakeholder sentiment is neutral, but the lack of comments may indicate dissatisfaction or disengagement.
Data quality gaps: [Titan S2P] Potential for additional, unseen risks due to data gaps
Schedule slippage: [Titan S2P] Dependencies and pending tasks causing further delays

## Slide 5: Compact Project Snapshots
Project | RAG | % Complete | Top Risk
UniSan S2P | Amber | 44% | Milestone health is scored low, indicating potential delays or roadblocks in the project timeline.
Titan S2P | Red | 71% | Project timeline delays due to overdue milestones

## Slide 6: Recommendations & Next Steps
[UniSan S2P] Investigate and address the causes of milestone health issues to prevent further delays.
[UniSan S2P] Engage with stakeholders to gather feedback and improve sentiment.
[UniSan S2P] Review and refine project data collection processes to minimize gaps and ensure accurate health assessments.
[Titan S2P] Prioritize and complete pending tasks, such as JDE mapping and OTK sample provision
Portfolio-wide: stand up the weekly automated reporting cadence (config/schedule.yaml, docs/schedule.md) so RAG drift is caught between monthly reviews.